## Slide 1
UNCLASSIFIED // FOR OFFICIAL USE ONLY
BAMBOOTIGER
Monthly Progress Report
WORK PERIOD March 1 – March 31, 2026
DO1 · H98230-18-D0045/0001
DO1: A004-DI-ADMN-81373-Presentation Material
SUBMITTED April 4, 2026 · PRESENTATION April 14, 2026
UNCLASSIFIED // FOR OFFICIAL USE ONLY
NIGHTWING
Data Query
Visualization
SPRINT
March 2026
CLIN
DO 1
STATUS
COMPLETED
SPRINT
March 2026

## Slide 2
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Presentation Agenda
OPENING
Kudos
Actions
TIER 0
Strategic Surge Support
Graph Data Mission – SWINGCAROUSEL
TIER 1
Integrated Milestone Roadmap
HCI Migration
Tool Modernization – DX
Tool Modernization – LX
Tool Modernization – RC
GCENext
Nanostorm T&D
Sensitive Data Protection
TIER 2
Mission Support
TIER 3
TechSIGINT Revitalization
CLOSING
Risk / Issue Matrix
Certifications & Accreditations
Staffing
Conclusion

## Slide 3
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Kudos
★
[Team / Individual Name]
[Describe the accomplishment, impact, and why it merits recognition this period.]

## Slide 4
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Actions
NTR
NOTHING TO REPORT
No action items tracked for this reporting period.

## Slide 5
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
T0
T0
STRATEGIC PRIORITY
TIER 0
Strategic Surge Support
Graph Data Mission – SWINGCAROUSEL

## Slide 6
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U//FOUO) Tier 0 – Priority 1 – Strategic Surge Support
NEAR-FUTURE
TASKS
(U//FOUO) TILE — continued pipeline automation and capacity scaling.
(U//FOUO) BAYARD — continued focus form testing with mission partners.
TILE
TIEREDLEGEND
BAYARD
(U//FOUO) work completed this period.
(U//FOUO) Bug fixes, stability patches, and mission support tasks completed this period.

## Slide 7
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U//FOUO) Tier 0 – Priority 2 – Graph Data Mission – SWINGCAROUSEL
NEW FEATURES
(U//FOUO) [New features delivered this period — describe capabilities, enhancements, and mission impact.]
IMPROVEMENTS
(U//FOUO) [Improvements, performance tuning, and backend hardening work this period.]
BUG FIXES
(U//FOUO) [Bugs resolved or blockers addressed this period. If none, state NSTR.]
NEAR-FUTURE
TASKS
(U//FOUO) [Near-future task 1]
(U//FOUO) [Near-future task 2]

## Slide 8
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
T1
T1
PRIMARY DELIVERABLES
TIER 1
Integrated Milestone Roadmap
HCI Migration
Tool Modernization – DX
Tool Modernization – LX
Tool Modernization – RC
GCENext
Nanostorm T&D
Sensitive Data Protection

## Slide 9
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 1 – Priority 1 – HCI Migration
DX
DataXplorer
(U//FOUO) [DX HCI — migration milestones, vulnerability mitigations, and DX3→DX4 database transition status this period.]
LX
LinkXplorer
(U//FOUO) [LX HCI — WANDS-TS deployment progress and HCI follow-on tasks completed this period.]
RC
Rollercoaster
(U//FOUO) [RC HCI — EKS preparation, WANDS-TS rehosting, and INT-C rehosting progress this period.]
NEAR-FUTURE
TASKS
(U//FOUO) All teams standby for production cutover — go/no-go criteria confirmed.
(U//FOUO) CVE mitigations continue as items arise across all environments.
(U//FOUO) INT-C cutover readiness review — April 7 target.

## Slide 10
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 1 – GCENext
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
▼ NOW
PH1
Kickoff
Req. Complete
Arch. Review
PH2
Dev Start
Alpha Build
Beta
PH3
Int. Test
ATO Pkg
IOC
FOC
UNCLASSIFIED // FOR OFFICIAL USE ONLY
DELIVERABLES THIS PERIOD
(U//FOUO) [GCENext deliverables completed this period — list specific tasks, epics, or milestones achieved in March 2026.]
NEAR-FUTURE TASKS
(U//FOUO) [GCENext planned work for the upcoming sprint period — next milestones, dependencies, and any open risks.]

## Slide 11
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 1 – Tool Modernization – DX
NEW FEATURES
(U//FOUO) [New features delivered this period — describe capabilities, enhancements, and mission impact.]
IMPROVEMENTS
(U//FOUO) [Improvements, performance tuning, and backend hardening work this period.]
BUG FIXES
(U//FOUO) [Bugs resolved or blockers addressed this period. If none, state NSTR.]
NEAR-FUTURE
TASKS
(U//FOUO) [Near-future task 1]
(U//FOUO) [Near-future task 2]

## Slide 12
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 1 – Tool Modernization – LX
NEW FEATURES
(U//FOUO) [New features delivered this period — describe capabilities, enhancements, and mission impact.]
IMPROVEMENTS
(U//FOUO) [Improvements, performance tuning, and backend hardening work this period.]
BUG FIXES
(U//FOUO) [Bugs resolved or blockers addressed this period. If none, state NSTR.]
NEAR-FUTURE
TASKS
(U//FOUO) [Near-future task 1]
(U//FOUO) [Near-future task 2]

## Slide 13
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 1 – Tool Modernization – RC
NEW FEATURES
(U//FOUO) [New features delivered this period — describe capabilities, enhancements, and mission impact.]
IMPROVEMENTS
(U//FOUO) [Improvements, performance tuning, and backend hardening work this period.]
BUG FIXES
(U//FOUO) [Bugs resolved or blockers addressed this period. If none, state NSTR.]
NEAR-FUTURE
TASKS
(U//FOUO) [Near-future task 1]
(U//FOUO) [Near-future task 2]

## Slide 14
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 1 – Nanostorm T&D
DX
DataXplorer
RC
Rollercoaster
(U//FOUO) work completed this period.
(U//FOUO) Bug fixes, stability patches, and mission support tasks completed this period.
NEAR-FUTURE
TASKS
(U//FOUO) DX SDP documentation review — submission pending.

## Slide 15
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U//FOUO) Tier 1 – Sensitive Data Protection
NEAR-FUTURE
TASKS
(U//FOUO) DX SDP documentation review — submission pending.
DX
DataXplorer
RC
Rollercoaster
(U//FOUO) work completed this period.
(U//FOUO) Bug fixes, stability patches, and mission support tasks completed this period.

## Slide 16
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
T2
T2
MISSION SUPPORT
TIER 2
Mission Support

## Slide 17
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Tier 2 – Priority 1 – Mission Support
DX
DataXplorer
LX
LinkXplorer
RC
Rollercoaster
SUSTAINMENT
AI / ML
508 ACCESSIBILITY
(U//FOUO) work completed this period.
(U//FOUO) work completed this period.
(U//FOUO) work completed this period.
(U//FOUO) provided this period.
(U//FOUO) Accessibility compliance improvements and remediation work completed this period.
(U//FOUO) Bug fixes, stability patches, and mission support tasks completed this period.
(U//FOUO) Post-processor integration work supporting the AI/ML pipeline completed this period.
N/A — No user interface
(U//FOUO) work completed this period.

## Slide 18
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
T3
T3
EMERGING INITIATIVES
TIER 3
TechSIGINT Revitalization

## Slide 19
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U//FOUO) Tier 3 – TechSIGINT Revitalization
NEAR-FUTURE
TASKS
(U//FOUO) [Near-future task]
DX
DataXplorer
RC
Rollercoaster
(U//FOUO) work completed this period.
(U//FOUO) Bug fixes, stability patches, and mission support tasks completed this period.

## Slide 20
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
CL
CL
PROGRAM SUMMARY
CLOSING
Risk / Issue Matrix
Certifications & Accreditations
Staffing

## Slide 21
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U//FOUO) Risk / Issue Matrix
RISK-01 [HIGH]
(U//FOUO) [Describe risk — cause, potential impact, and current mitigation status.]
RISK-02 [MED]
(U//FOUO) [Describe risk — cause, potential impact, and current mitigation status.]
RISK-03 [LOW]
(U//FOUO) [Describe risk — cause, potential impact, and current mitigation status.]
ISSUE-01 [OPEN]
(U//FOUO) [Describe open issue — root cause, current status, and owner/resolution path.]
ISSUE-02 [WATCH]
(U//FOUO) [Describe open issue — root cause, current status, and owner/resolution path.]
ISSUE-03 [CLOSED]
(U//FOUO) [Describe resolved or closed issue.]

## Slide 22
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Certifications & Accreditations

## Slide 23
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
(U) Staffing
DX
DataXplorer
(U//FOUO) [Role / Name] — [Title]
(U//FOUO) [Role / Name] — [Title]
(U//FOUO) [Certifications held or pending]
LX
LinkXplorer
(U//FOUO) [Role / Name] — [Title]
(U//FOUO) [Role / Name] — [Title]
(U//FOUO) [Certifications held or pending]
RC
Rollercoaster
(U//FOUO) [Role / Name] — [Title]
(U//FOUO) [Role / Name] — [Title]
(U//FOUO) [Certifications held or pending]

## Slide 24
UNCLASSIFIED // FOR OFFICIAL USE ONLY
UNCLASSIFIED // FOR OFFICIAL USE ONLY
BAMBOOTIGER
Monthly Progress Report
→
Delivery continues on track across all Tier 1 products — DX, LX, and RC.
→
HCI migration standby posture maintained; all teams ready for production cutover.
→
Mission support SLAs met across sustainment, AI/ML, and 508 accessibility tracks.
→
No open P1 incidents or unmitigated critical vulnerabilities as of period close.
1
HCI production cutover go/no-go decision — April 14
2
DX4 Results Grid production release
3
April PMR prep — data collection opens April 28
4
SDP documentation review submission
NEXT STEPS